APEX

AERA Client Dashboard

Master Protocol Log  ·  Build Record  ·  Issue Registry

| ACTIVE BUILD Next.js 15 / React 19 | OPERATIONAL Deepgram + ElevenLabs | 10 Across 2 sessions | 10 / 10 100% resolution rate |
| --- | --- | --- | --- |

Prepared for: Isaac  ·  guardian.v.artemis@gmail.com  ·  April 7, 2026

# 01  —  Objectives & Completion Status

All features targeted across both build sessions. Green = shipped and operational.

| # | Objective | Status | Outcome |
| --- | --- | --- | --- |
| 01 | Next.js 15 App Router dashboard scaffold | ✅ COMPLETE | Full route structure: /dashboard, /chat, /campaigns, /history, /contact, /account with shared layout. |
| 02 | AERA AI chat interface — side panel + full page | ✅ COMPLETE | AERAPanel.tsx (side panel) + /chat page. Both share the same AERAContext for unified message state. |
| 03 | 3D animated orb (React Three Fiber) | ✅ COMPLETE | AERAOrb + AERAOrbScene. States: idle / listening / thinking. Opacity + scale driven by voice activity. |
| 04 | Deepgram WebSocket real-time STT | ✅ COMPLETE | Replaces Chrome Web Speech API. Unlimited duration, works cross-browser, API key proxied server-side. |
| 05 | ElevenLabs TTS — Rachel voice | ✅ COMPLETE | Proxied through /api/voice/tts. AudioContext playback. Model fallback chain for free tier compatibility. |
| 06 | Voice Mode — continuous conversation loop | ✅ COMPLETE | Mic auto-restarts after AERA finishes speaking. 1500ms buffer prevents self-echo. aeraIsBusy guards mic. |
| 07 | Self-echo prevention | ✅ COMPLETE | isSpeaking set synchronously before async fetch. aeraIsBusy never drops to false during TTS window. |
| 08 | Smart transcription (Grok-style) | ✅ COMPLETE | Waveform only while speaking. Clean finalized text shown 150ms before send. No raw/interim text displayed. |
| 09 | ElevenLabs autoplay fix (AudioContext) | ✅ COMPLETE | Replaced Audio element with AudioContext. unlockAudio() called in voice mode toggle gesture. No more browser block. |
| 10 | STT latency reduction (~4s → ~1s) | ✅ COMPLETE | endpointing 500→300ms, AUTO_SEND_DELAY 1400→600ms, display timeout 500→150ms. |

# 02  —  Tech Stack & Architecture

## Core Framework

| Technology | Version | Role |
| --- | --- | --- |
| Next.js | 15 (App Router) | Full-stack framework. API routes, server components, file-based routing. |
| React | 19 | UI library. Hooks, context, concurrent features. |
| TypeScript | 5.x | Type safety across all components, hooks, and API routes. |
| Tailwind CSS | v4 | Utility-first styling. Dark theme with CSS custom properties. |
| React Three Fiber | Latest | 3D orb rendering. WebGL via Three.js declarative API. |
| shadcn/ui | Latest | Base component primitives (button, input, etc.). |
| Framer Motion | Latest | Panel animations, message transitions, waveform effects. |

## Voice Stack

| Service | Protocol | Notes |
| --- | --- | --- |
| Deepgram | WebSocket → wss://api.deepgram.com/v1/listen | nova-2 model. Smart format + punctuation. Streaming audio via MediaRecorder (WebM/Opus). |
| ElevenLabs | REST POST → /v1/text-to-speech/{voiceId}/stream | Rachel voice (21m00Tcm4TlvDq8ikWAM). MP3 stream decoded via AudioContext. |
| Anthropic Claude | REST POST → /api/aera/chat | Powers AERA's responses. Proxied server-side, API key never touches browser. |

## Key API Routes

| Route | Purpose |
| --- | --- |
| /api/aera/chat | Anthropic Claude proxy — AERA's intelligence layer. |
| /api/voice/tts | ElevenLabs TTS proxy. Tries eleven_monolingual_v1 → turbo_v2 → turbo_v2_5. |
| /api/voice/deepgram-token | Issues short-lived (60s) Deepgram API key. Master key never reaches browser. |
| /api/voice/test | Diagnostic: validates both API keys, returns plan/usage info. Remove before production. |

# 03  —  Issue Registry

Every bug encountered across both build sessions — root cause, diagnostic path, and resolution.

| # | Issue | Root Cause | Fix Applied |
| --- | --- | --- | --- |
| #1 | ElevenLabs 502 errors ✅ RESOLVED | API key (from Grok) had restricted scope — missing text_to_speech permission. Every call to /v1/text-to-speech returned 401 which bubbled up as 502 from the proxy. | Created a fresh ElevenLabs account key with full permissions. Validated via /api/voice/test endpoint before updating .env.local. |
| #2 | Deepgram WebSocket always failing ✅ RESOLVED | Token route extracted key.api_key but Deepgram returns key as a plain string in { key: '...', api_key_id: '...' }. key.api_key was always undefined. WebSocket subprotocol ["token", undefined] failed immediately on connect. | Fixed type assertion: const keyData = await res.json() as { key: string; api_key_id: string }. Use keyData.key directly. |
| #3 | Self-echo — AERA transcribing her own TTS ✅ RESOLVED | speak() called teardown() which synchronously set isSpeaking=false. React re-rendered aeraIsBusy=false. The 500ms mic restart timer fired. Then isSpeaking went back to true — but the timer was already scheduled and restarted the mic mid-TTS. | Split teardown into cancelAudio() (no state reset) + teardown() (full reset). speak() calls cancelAudio() then synchronously sets isSpeaking=true BEFORE launching the async fetch. aeraIsBusy never drops to false during the transition window. |
| #4 | ElevenLabs free tier — style param rejected ✅ RESOLVED | voice_settings included style: 0 and use_speaker_boost: true. The style parameter requires Creator plan or higher. On the free Starter tier this caused 422 Unprocessable Entity responses. | Removed style entirely. Removed use_speaker_boost (also a potential free-tier issue). Final voice_settings: { stability: 0.55, similarity_boost: 0.85 } only. |
| #5 | Duplicate React key errors ✅ RESOLVED | Message IDs used Date.now() as a timestamp. When addUserMessage fired twice within the same millisecond (STT auto-send + Enter key simultaneously), both messages got the same ID. React threw 'duplicate key' console errors. | Switched to crypto.randomUUID() for all message IDs. Added a deduplication pass in loadMessages() using a Set<string> to filter any duplicate IDs from corrupted localStorage sessions. |
| #6 | Side panel duplicating chat on /chat route ✅ RESOLVED | The dashboard layout unconditionally rendered <AERAPanel /> in the sidebar slot. On the /chat route — which renders its own full chat interface — the panel appeared alongside it, doubling the conversation UI. | Created ConditionalAERAPanel.tsx: a client component that reads usePathname() and returns null when pathname === '/chat'. Swapped <AERAPanel /> for <ConditionalAERAPanel /> in the dashboard layout. |
| #7 | Deepgram encoding mismatch (silent failures) ✅ RESOLVED | WebSocket URL params specified encoding=linear16 and sample_rate=16000. However MediaRecorder outputs WebM/Opus container format. Deepgram received WebM audio but was configured to expect raw PCM — causing silent transcription failures on some browsers. | Removed encoding and sample_rate params entirely. Deepgram auto-detects the container format from the stream. Added a comment explaining why they must not be re-added. |
| #8 | STT 4-second delay from stacked timers ✅ RESOLVED | Three timers fired sequentially: Deepgram endpointing (500ms of silence detection), then AUTO_SEND_DELAY (1400ms wait after final transcript), then brief display timeout (500ms). Total ~2.4s of dead time after the user stopped speaking, before the message sent. | Cut all three: endpointing 500→300ms, AUTO_SEND_DELAY 1400→600ms, display timeout 500→150ms. Total end-to-end ~1.05s from stop speaking to message send. |
| #9 | Accidental jazz music during voice mode ✅ RESOLVED | The TopNav had an ambient music toggle button (useAmbientMusic hook) positioned near the voice controls. The procedural Web Audio drone was accidentally triggered during voice testing, producing unexpected background music. | Removed the ambient music button and its useAmbientMusic import from TopNav.tsx entirely. The hook still exists in the codebase but is no longer wired to any UI control. |
| #10 | ElevenLabs audio blocked by browser autoplay policy ✅ RESOLVED | audio.play() throws NotAllowedError when called without an active user gesture in the call stack. By the time speak() calls play() (after waiting for AERA API ~3s + ElevenLabs fetch ~1s), the browser's autoplay grace period had expired. Silently caught and fell back to browser/Google TTS. | Replaced HTMLAudioElement with AudioContext + decodeAudioData() + createBufferSource(). Added unlockAudio() — called in the voice mode toggle click handler (inside the user gesture), which calls audioCtx.resume(). A resumed context stays unlocked for the session. Threaded unlockAudio through AERAContext into both chat interfaces. |

# 04  —  Critical File Map

Files most likely to be touched in future sessions.

| File Path | What It Does / Why It Matters |
| --- | --- |
| src/hooks/useElevenLabsTTS.ts | TTS hook. AudioContext playback, self-echo fix, browser fallback. Exposes unlockAudio(). |
| src/hooks/useDeepgramSTT.ts | STT hook. WebSocket to Deepgram, auto-send timer, reconnect logic. |
| src/context/AERAContext.tsx | Global state: messages, voice mode, TTS orchestration. Calls speak() after every AERA response in voice mode. |
| src/app/api/voice/tts/route.ts | ElevenLabs proxy. Model fallback chain. voice_settings (no style, no use_speaker_boost). |
| src/app/api/voice/deepgram-token/route.ts | Short-lived Deepgram key. Returns plain string key, not key.api_key. |
| src/app/api/voice/test/route.ts | Diagnostic endpoint. GET /api/voice/test — validates both API keys. |
| src/app/(dashboard)/chat/page.tsx | Full-page chat. Voice mode controls, orb, waveform, message list. |
| src/components/chat/AERAPanel.tsx | Side panel chat. Same voice stack as full page. |
| src/components/chat/ConditionalAERAPanel.tsx | Returns null on /chat — prevents panel from doubling the chat interface. |
| src/components/layout/TopNav.tsx | Navigation bar. Ambient music button has been removed. |
| src/components/chat/AERAOrb.tsx | 3D orb shell. Three states: idle / listening / thinking. |
| .env.local | API keys: ANTHROPIC_API_KEY, DEEPGRAM_API_KEY, ELEVENLABS_API_KEY. |

# 05  —  Environment & Keys

## Required Environment Variables

| Variable | Service | Notes |
| --- | --- | --- |
| ANTHROPIC_API_KEY | Anthropic Claude API | Powers AERA chat responses. |
| DEEPGRAM_API_KEY | Deepgram | Server-side only. Vended to browser as short-lived 60s keys. |
| ELEVENLABS_API_KEY | ElevenLabs TTS | Requires text_to_speech permission. Validated via /api/voice/test. |

## Useful Dev Commands

npm run dev                  — Start development server (localhost:3000)

GET /api/voice/test          — Validate both API keys, check plan + usage

Browser DevTools > Console   — [ElevenLabs TTS] logs show model used or fallback reason

Browser DevTools > Console   — [Deepgram] logs show WebSocket connect / errors

# 06  —  What's Next

Remaining enhancements — not bugs, but polish and expansion.

## Dashboard Pages

- Build out /campaigns — campaign card grid, status indicators, performance metrics

- Build out /history — deliverables table with filter/sort

- Build out /contact — APEX team contact cards

- Build out /account — client profile, settings, plan info

- /dashboard — wire live metrics to real data, add charts

## Voice Enhancements

- Consider 'Interrupt AERA' mid-speech — waveform tap stops TTS immediately and restarts mic

- Visual indicator when ElevenLabs is used vs browser fallback (small 'EL' badge on orb?)

- Voice mode keyboard shortcut (Space to speak?)

## Polish

- Loading skeleton on dashboard stats

- Persistent voice mode preference across sessions (localStorage)

- Mobile responsiveness pass on /chat page

- Production build audit — remove /api/voice/test endpoint

APEX AERA  ·  Build Record  ·  Last updated April 7, 2026